1. What is Risk?

A risk is an uncertain event or condition that may occur in the future and, if it occurs, can negatively or positively affect a software project.

Simple definition

Risk = A possible future problem that may affect the project.

For example:

A project requires 3 developers, but one developer may leave the company during development.

- It has not happened yet → Risk

- If it happens → Project may be delayed

- Therefore, the manager should prepare a backup plan.

Risk has two important characteristics

- Uncertainty — We don't know whether it will happen.

- Impact — If it happens, it can affect the project.

2. Risk vs Problem

This is important for students.

| Risk | Problem |
| --- | --- |
| May happen in future | Has already happened |
| Uncertain | Certain/current |
| Requires preventive planning | Requires immediate action |
| Example: Server may fail | Server has failed |

Example

"The database server may crash." → Risk
"The database server has crashed." → Problem/Issue

3. Risk Management

Risk Management is the systematic process of identifying, analyzing, planning responses to, and monitoring risks throughout a software project.

Main process

Risk Identification

↓

Risk Assessment

↓

Risk Planning

↓

Risk Management / Monitoring

↓

Review and Control

In simple words:

Find the risk → Understand it → Decide what to do → Monitor it

4. Risk Identification

What is Risk Identification?

Risk identification is the process of finding and documenting potential risks that could affect the software project.

The project manager asks:

"What can go wrong?"

Examples

For an online shopping application:

- Developer may leave the project.

- Requirements may change.

- Customer may delay approval.

- Server may go down.

- Third-party API may become unavailable.

- Project may exceed budget.

- Software may contain security vulnerabilities.

5. Sources / Categories of Software Risks

Students should understand that risks can come from different areas.

A. Technical Risks

Related to technology.

Examples:

- New technology is difficult to implement.

- Database performance may be poor.

- Integration may fail.

- Technology may not support required features.

Example:

A team decides to use a new framework that none of the developers have used before.

B. Schedule Risks

Related to project completion time.

Examples:

- Tasks take longer than expected.

- Developer becomes unavailable.

- Testing takes longer.

- Requirements change.

Example:

A module estimated at 5 days actually requires 10 days.

Result:

Project schedule may be delayed.

C. Cost / Budget Risks

Related to project expenses.

Examples:

- Cloud costs increase.

- Additional developers are required.

- Hardware costs increase.

- Project takes longer than planned.

D. People / Human Resource Risks

Related to team members.

Examples:

- Employee leaves.

- Lack of skilled developers.

- Team conflicts.

- Poor communication.

- Absenteeism.

E. Requirement Risks

Related to requirements.

Examples:

- Customer requirements are unclear.

- Requirements change frequently.

- Different stakeholders have different expectations.

F. Security Risks

Examples:

- Data leakage

- Unauthorized access

- SQL injection

- Weak authentication

- Password theft

G. External Risks

Risks outside the direct control of the project team.

Examples:

- Government regulations change.

- Third-party service becomes unavailable.

- Vendor fails to deliver hardware.

- Natural disaster.

6. Risk Assessment

After identifying risks, we need to determine:

- How likely is the risk to happen?

- How serious will its effect be?

This process is called Risk Assessment.

Two important factors

Probability × Impact

Where:

- Probability = chance that risk will occur

- Impact = effect on project if it occurs

8. Probability

Probability represents the likelihood of a risk occurring.

For BCA students, we can use:

| Probability | Meaning |
| --- | --- |
| Low | Unlikely to happen |
| Medium | Possible |
| High | Very likely |

For example:

"Internet connection may fail during deployment."

If the organization has an unreliable internet connection, probability might be High.

9. Impact

Impact tells us how seriously the project will be affected if the risk occurs.

| Impact | Meaning |
| --- | --- |
| Low | Small effect |
| Medium | Noticeable effect |
| High | Serious effect |

For example:

Losing a developer close to project completion may have a High Impact.

10. Risk Exposure / Risk Score

A simple quantitative approach is:

Risk Exposure=Probability×Impact

Suppose we assign:

- Low = 1

- Medium = 2

- High = 3

Example

Risk:

Developer may leave the project.

Probability = 3
Impact = 3

Therefore:

Risk Exposure=3×3=9

So it is a high-priority risk.

11. Probability-Impact Matrix

A very useful concept for classroom teaching.

| Probability ↓ / Impact → | Low (1) | Medium (2) | High (3) |
| --- | --- | --- | --- |
| Low (1) | 1 | 2 | 3 |
| Medium (2) | 2 | 4 | 6 |
| High (3) | 3 | 6 | 9 |

Higher score means the project manager generally gives that risk more attention.

Example

Risk:

Requirements may change frequently

Probability = High = 3
Impact = High = 3

3×3=9

Therefore, it should receive significant attention.

12. Qualitative Risk Assessment

Qualitative assessment uses categories rather than exact financial or statistical calculations.

Example:

Probability = High
Impact = High
Overall Risk = High

It is easy and commonly used during early project planning.

Example

| Risk | Probability | Impact | Overall |
| --- | --- | --- | --- |
| Developer leaves | High | High | High |
| Server failure | Low | High | Medium/High |
| Minor UI bug | High | Low | Low |
| Requirement change | High | High | High |

13. Quantitative Risk Assessment

Quantitative assessment uses numerical values to estimate the potential effect of risks.

For example:

A risk has:

- Probability = 20%

- Potential loss = ₹1,00,000

Then:

Expected Monetary Value=Probability×Loss
=0.20×₹1,00,000
=₹20,000

So the expected monetary impact is ₹20,000.

14. Risk Planning

After assessment, the project manager decides:

"What should we do about this risk?"

This is called Risk Planning or Risk Response Planning.

The manager prepares actions to:

- Avoid the risk

- Reduce the risk

- Transfer the risk

- Accept the risk

15. Risk Avoidance

Meaning

Change the project plan so that the risk does not occur.

Example

Suppose:

A new technology has very high technical risk.

The company decides not to use it and instead uses a well-tested technology.

Risk is avoided.

Simple explanation

Avoid = Don't take the risky path.

16. Risk Reduction / Mitigation

Meaning

Take actions to reduce the probability or impact of the risk.

Example

Risk:

One developer is the only person who understands an important module.

Solution:

- Train another developer.

- Maintain documentation.

- Share knowledge.

If the first developer leaves, the impact is reduced.

Simple explanation

Mitigate = Make the risk smaller.

17. Risk Transfer

Meaning

Transfer responsibility or financial impact of a risk to another party.

Examples

- Purchase insurance.

- Outsource a specialized task.

- Use a third-party cloud provider.

- Sign a service-level agreement with a vendor.

Example

Instead of maintaining its own physical servers, a company uses a cloud service provider.

Some infrastructure responsibility is transferred to the provider.

Simple explanation

Transfer = Give the responsibility/risk to another party through an agreement or service.

18. Risk Acceptance

Sometimes avoiding or reducing a risk costs more than the risk itself.

Then the organization may simply accept it.

Example

Risk:

A minor UI issue may occur.

Impact = Very low.

The company decides:

"We will accept this risk and fix it if it actually happens."

Simple explanation

Accept = We know about the risk, but we choose to live with it.

19. Risk Response Strategies — Easy Table

| Strategy | Meaning | Example |
| --- | --- | --- |
| Avoid | Eliminate the risk | Don't use unreliable technology |
| Mitigate | Reduce probability/impact | Train backup developer |
| Transfer | Shift responsibility | Insurance / outsourcing |
| Accept | Take no preventive action | Accept minor UI issue |

Memory trick

A-M-T-A

Avoid → Mitigate → Transfer → Accept

20. Risk Management

Risk management does not stop after making a plan.

The project manager continuously:

- Monitors risks.

- Checks whether probability has changed.

- Checks whether impact has changed.

- Implements response plans.

- Identifies new risks.

- Closes risks that are no longer relevant.

Therefore:

Risk management is a continuous activity throughout the project.

21. Risk Monitoring

Suppose the project has this risk:

R1: Developer may leave

Initially:

Probability = Medium
Impact = High

The manager takes action:

Another developer is trained.

After training:

Probability/impact may become lower.

The risk register should be updated.

22. Risk Owner

A Risk Owner is the person responsible for monitoring and managing a particular risk.

Example:

| Risk | Risk Owner |
| --- | --- |
| Developer shortage | Project Manager |
| Database failure | Database Administrator |
| Security vulnerability | Security Engineer |
| Requirement changes | Business Analyst |

Simple definition

Risk Owner = Person responsible for handling/monitoring a particular risk.

23. Risk Trigger

A risk trigger is an event or warning sign indicating that a risk may occur or that a response plan should be activated.

Example

Risk:

Developer may leave.

Trigger:

Developer submits resignation.

Now the project manager activates the backup plan.

Another example:

Risk:

Project may be delayed.

Trigger:

A critical task is already 5 days behind schedule.

24. Contingency Plan

A contingency plan is a predefined action to be taken if a risk actually occurs.

Example

Risk:

Main server may fail.

Contingency plan:

Switch the application to backup server.

Another example:

Risk:

Developer may leave.

Contingency plan:

Assign trained backup developer.

Easy definition

Contingency Plan = Plan B

25. Risk Identification → Assessment → Planning → Management

Let's understand the complete process through one example.

Scenario

A company is developing an Online Examination System.

Step 1 — Identify

Project manager asks:

What can go wrong?

Identified risk:

Server may crash during examination.

Step 2 — Assess

Probability = Medium
Impact = High

Using 1–3 scale:

2×3=6

Risk exposure = 6

Therefore, it deserves significant attention.

Step 3 — Plan

Possible response:

- Backup server

- Database backup

- Load testing

- Monitoring

This is risk mitigation.

Step 4 — Manage

During the project:

- Monitor server performance.

- Check CPU and memory.

- Test backup system.

- Monitor database.

- Activate backup if required.

Step 5 — Risk occurs

Suppose the server crashes during an exam.

The team:

Switches to backup server.

The contingency plan is activated.

26. Risk Management Example — Complete Table

Suppose we are developing a College Management System.

| ID | Risk | Probability | Impact | Score | Response |
| --- | --- | --- | --- | --- | --- |
| R1 | Developer leaves | 3 | 3 | 9 | Mitigate |
| R2 | Requirement changes | 3 | 3 | 9 | Mitigate |
| R3 | Server failure | 1 | 3 | 3 | Mitigate/Transfer |
| R4 | Minor UI bug | 3 | 1 | 3 | Accept |
| R5 | New technology fails | 2 | 3 | 6 | Avoid/Mitigate |

This table is essentially a simplified risk register.

27. Risk Management in Activity Planning

Now connect this topic specifically with Activity Planning, because students often confuse the two.

Activity Planning

Activity planning answers:

What work needs to be done, in what order, and how much time/resources are required?

Example:

Requirement Analysis

↓

System Design

↓

Coding

↓

Testing

↓

Deployment

Risk Management

Risk management asks:

What could disturb these activities, and what will we do about it?

For example:

Coding

↓

Risk: Developer unavailable

↓

Impact: Coding delayed

↓

Mitigation: Backup developer

↓

Contingency: Reassign task

28. Risk and Activity Dependencies

Risks can affect the schedule and dependencies between activities.

Example:

Database Design

↓

Database Development

↓

Backend Development

↓

Testing

Suppose database design is delayed.

Then:

Database Design delayed

↓

Database Development delayed

↓

Backend Development delayed

↓

Testing delayed

↓

Project completion delayed

Therefore, identifying such risks during activity planning is important.

29. Risk Buffer / Contingency Reserve

A project manager may keep additional time or budget as a reserve for unexpected events.

Example

Estimated development time:

60 days

Manager keeps:

5 days contingency reserve

So planned schedule may include a buffer.

If unexpected problems occur, some of the reserve can be used.

Simple explanation

Buffer = Extra time/resources kept for uncertainty.

30. Important Terms for AKTU Exam

Students should remember these terms:

Risk

A possible future event that can affect the project.

Risk Identification

Finding possible risks.

Risk Assessment

Analyzing probability and impact.

Risk Exposure

A measure combining probability and impact.

Risk Exposure=Probability×Impact

Risk Planning

Deciding how to respond to risks.

Risk Mitigation

Reducing probability or impact.

Risk Avoidance

Changing the plan to eliminate the risk.

Risk Transfer

Shifting responsibility/impact to another party.

Risk Acceptance

Consciously accepting the risk.

Risk Monitoring

Continuously tracking identified risks.

Risk Register

Document containing information about project risks.

Risk Owner

Person responsible for a particular risk.

Risk Trigger

Warning sign that indicates a risk may occur.

Contingency Plan

Predefined Plan B if the risk occurs.

31. Complete Exam Diagram

Students can draw this in an answer:

SOFTWARE PROJECT RISK MANAGEMENT

│

▼

┌─────────────────┐

│ Risk            │

│ Identification  │

└────────┬────────┘

│

▼

┌─────────────────┐

│ Risk Assessment │

│ Probability     │

│ + Impact        │

└────────┬────────┘

│

▼

┌─────────────────┐

│ Risk Planning   │

│ Avoid           │

│ Mitigate        │

│ Transfer        │

│ Accept          │

└────────┬────────┘

│

▼

┌─────────────────┐

│ Risk Management │

│ & Monitoring    │

└────────┬────────┘

│

▼

Review & Control

│

└──────► Identify New Risks